Amazon Alexa Developer Portal

EDS Migration Analysis Report

https://developer.amazon.com/en-US/alexa

Date: May 4, 2026

Pages Analyzed: 29 direct | 178 total discovered

# Executive Summary

The Amazon Alexa Developer Portal at developer.amazon.com/en-US/alexa contains approximately 178 unique pages across 18 distinct templates. The site uses a proprietary AWS-based CMS with CloudFront delivery, custom search, and SAML-based authentication. It serves as a comprehensive developer ecosystem hub covering skills development, device integration, enterprise solutions, and community programs.

Key Metrics:

• 178 total pages (137 marketing/content + 67 champion profiles - 26 overlap)

• 40 unique UI blocks/components (10 card variants from single base)

• 18 page templates

• 20 integrations (most are external links, 4 complex)

• 11 language locales

• 8-12 forms (mostly simple newsletter + Qualtrics)

• No personalization engine detected

• Estimated effort: 260 person-days (~20 weeks, 3-person team)

• Estimated cost: ~$395,200

# URL Processing Summary

29 pages were directly fetched and analyzed. 178 unique internal pages were discovered through navigation crawling.

| Metric | Count |
| --- | --- |
| Pages directly analyzed | 29 |
| Unique internal pages discovered | 178 |
| External integrations | 20 |
| Blocks/components identified | 40 |
| Templates classified | 18 |
| Forms identified | 8-12 (+ 9 external LMS) |
| Languages/locales | 11 |
| Champion profiles | 67 |
| Portfolio companies | 16 |
| Video embeds | 15+ |
| Blog categories | 4 |

# 1. Technology Stack

| Layer | Technology | Evidence |
| --- | --- | --- |
| Platform | AWS-based proprietary CMS | CloudFront CDN (ds6yc8t7pnx74.cloudfront.net) |
| Frontend | Server-rendered HTML + vanilla JS | No SPA framework detected |
| CDN | Amazon CloudFront | Static asset delivery |
| Search | Custom CloudFront-indexed | getDeXSearchData endpoint |
| Video | YouTube (embedded) | youtu.be links throughout |
| Forms | Qualtrics | alexa.au1.qualtrics.com |
| Auth | Amazon SSO / SAML | Console signin + LMS proxy |
| LMS | Sana (alexa.sana.ai) | SAML-based course enrollment |
| Analytics | Amazon internal | fls-na.amazon.com pixel |
| Community | Slack + Stack Overflow | External platforms |
| Code | GitHub (github.com/alexa) | Public repositories |
| i18n | URL path-based | 11 locale options |

# 2. Pages by Thematic Breakdown

| Section | Count | Type |
| --- | --- | --- |
| Marketing/Hub Pages | 12 | Product landings |
| Skills Kit (Skill Builders menu) | 26 | Product documentation |
| Device Makers | 8 | Hardware integration |
| Solution Providers | 5 | Agency/partner directories |
| Alexa AI/Products | 6 | AI SDK, routines |
| Programs (Startups/Fund/Prize) | 12 | Community/venture |
| Smart Properties (Enterprise) | 6 | Vertical marketing |
| Branding Guidelines | 14 | Asset/compliance |
| Learning/Training | 3 | Educational |
| Blog Hub | 5 | Content/blog |
| Community/Events | 4 | Champions, office hrs |
| Voice Interoperability | 4 | Standards |
| Champions Profiles | 67 | Individual profiles |
| Legal/Support | 6 | Administrative |
| TOTAL | ~178 |  |

## Static vs Dynamic

| Category | Pages | % | Description |
| --- | --- | --- | --- |
| Static/Marketing | 95 | 53% | Product, program, branding, legal pages |
| Semi-Dynamic | 55 | 31% | Blog, champions, portfolio, directories |
| Dynamic/Tool-Based | 28 | 16% | Search, console, courses, changelog |

## Design System

Proprietary Amazon Developer Portal design language with consistent patterns:

• Colors: Dark navy (#232F3E) + orange (#FF9900) accent

• Typography: Amazon Ember font family

• Grid: 4-col card grid, 3-col features, single-col docs

• Navigation: 11-category mega-menu + breadcrumbs + 5-section footer

• Components: Highly reusable card system with 10+ variants

• Consistency: HIGH - all pages share identical header/footer structure

# 3. Templates Inventory

| # | Template | Complexity | Pages | Example URL |
| --- | --- | --- | --- | --- |
| 1 | Portal Hub/Homepage | Medium | 3 | developer.amazon.com/en-US/alexa |
| 2 | Product Marketing | Medium | 8 | .../alexa-skills-kit |
| 3 | AI/SDK Showcase | High | 1 | .../alexa-ai |
| 4 | Technical Product Detail | Medium | 14 | .../get-deeper/custom-skills |
| 5 | Vertical Enterprise | Medium | 4 | .../alexa-smart-properties |
| 6 | Program/Venture Hub | Medium | 5 | .../alexa-startups |
| 7 | Getting Started | Medium | 3 | .../alexa-skills-kit/start |
| 8 | Training Catalog | Low | 1 | .../trainings_and_workshops |
| 9 | Champions Directory | Medium | 68 | .../champions (+67 profiles) |
| 10 | Blog Hub | Low | 5 | .../blogs/alexa |
| 11 | Brand Guidelines | Medium | 14 | .../branding/alexa-guidelines |
| 12 | Provider Directory | Medium | 3 | .../solution-providers |
| 13 | Standards Initiative | Medium | 4 | .../voice-interoperability |
| 14 | Changelog | Low | 1 | .../new/feature-updates |
| 15 | Events/Office Hours | Low | 2 | .../office-hours |
| 16 | Insider/Newsletter | Medium | 1 | .../insider |
| 17 | Champion Profile | Low | 67 | .../champions/[name] |
| 18 | Legal/Terms | Low | 4 | .../support/legal/tou |

# 4. Blocks Catalog (40 Total)

## Navigation & Layout (5)

| # | Block | Complexity | EDS Standard | Backend | Edge Worker |
| --- | --- | --- | --- | --- | --- |
| 1 | Global Mega-Nav (11 categories) | High | Custom nav | No | No |
| 2 | Multi-Column Footer (5 sections) | Medium | Footer variant | No | No |
| 3 | Breadcrumb Trail | Low | Standard EDS | No | No |
| 4 | Left Sidebar Nav | Medium | Custom | No | No |
| 5 | Language Selector (11 locales) | Low | Custom nav | No | No |

## Hero & Banner (3)

| # | Block | Complexity | EDS Standard | Backend | Edge Worker |
| --- | --- | --- | --- | --- | --- |
| 6 | Marketing Hero | Medium | Hero variant | No | No |
| 7 | Feature Announcement Banner | Low | Standard banner | No | No |
| 8 | Video Hero (YouTube) | Medium | Hero + embed | No | No |

## Card Variants (12 - from single base block)

| # | Block | Complexity | EDS Standard | Backend | Edge Worker |
| --- | --- | --- | --- | --- | --- |
| 9 | Action Card (4-col grid) | Medium | Cards variant | No | No |
| 10 | Course Card (duration badge) | Low | Cards variant | No | No |
| 11 | Skill Type Card (9 categories) | Medium | Cards variant | No | No |
| 12 | Case Study Video Card | Medium | Cards variant | No | No |
| 13 | Portfolio Company Card | Low | Cards variant | Possible (DB) | No |
| 14 | News/Press Card | Low | Cards variant | Possible | No |
| 15 | Champion Profile Card | Low | Cards variant | Yes (DB) | No |
| 16 | Blog Category Card | Low | Cards variant | No | No |
| 17 | Provider Category Card | Low | Cards variant | No | No |
| 18 | Vertical Industry Card | Medium | Cards variant | No | No |
| 19 | Event/Office Hours Card | Low | Cards variant | Possible | No |
| 20 | Resource Link Card | Low | Cards variant | No | No |

## Content Blocks (10)

| # | Block | Complexity | EDS Standard | Backend | Edge Worker |
| --- | --- | --- | --- | --- | --- |
| 21 | Value Proposition Section | Low | Columns | No | No |
| 22 | SDK/Product Tier (3-col) | Medium | Columns | No | No |
| 23 | Executive Testimonial | Low | Quote block | No | No |
| 24 | Statistics Block | Low | Custom | No | No |
| 25 | Partner Logo Grid | Low | Logo grid | No | No |
| 26 | Case Study PDF Section | Low | Cards | No | No |
| 27 | Feature Table/Matrix | Medium | Table block | Possible | No |
| 28 | Mission/Pillar Block | Low | Columns | No | No |
| 29 | Step-by-Step Process | Low | Steps variant | No | No |
| 30 | Brand Guideline Section | Medium | Custom | No | No |

## Interactive (10)

| # | Block | Complexity | EDS Standard | Backend | Edge Worker |
| --- | --- | --- | --- | --- | --- |
| 31 | Customer Success Carousel | Medium | Carousel | No | No |
| 32 | Video Player Embed | Low | Standard embed | No | No |
| 33 | Newsletter Signup | Low | Form block | Yes-Qualtrics | No |
| 34 | Region Filter Dropdown | Low | Custom | Possible | No |
| 35 | Geographic Tabs | Medium | Tabs block | No | No |
| 36 | Site Search | High | Custom | Yes-Search API | Yes |
| 37 | Sign-In Button (SSO) | Low | CTA link | Yes-Auth | No |
| 38 | Social Media Links | Low | Embed | No | No |
| 39 | Section Divider | Low | Default content | No | No |
| 40 | Qualtrics Feedback Form | Low | Embed | Yes-Qualtrics | No |

# 5. Page Counts by Template

| Template | Pages | Auto-Migratable | Manual | Notes |
| --- | --- | --- | --- | --- |
| Portal Hub | 3 | 2 | 1 | Complex card interactions |
| Product Marketing | 8 | 6 | 2 | Mostly static |
| AI/SDK Showcase | 1 | 0 | 1 | Video + testimonials |
| Technical Product Detail | 14 | 12 | 2 | Standardized |
| Vertical Enterprise | 4 | 3 | 1 | Carousel dynamic |
| Program/Venture Hub | 5 | 3 | 2 | Portfolio DB-driven |
| Getting Started | 3 | 2 | 1 | LMS integration |
| Training Catalog | 1 | 0 | 1 | External SAML courses |
| Champions Directory | 68 | 0 | 68 | DB-driven profiles |
| Blog Hub | 5 | 3 | 2 | Dynamic listings |
| Brand Guidelines | 14 | 12 | 2 | Sidebar nav |
| Provider Directory | 3 | 2 | 1 | Filter feature |
| Standards Initiative | 4 | 3 | 1 | Video, members |
| Changelog | 1 | 0 | 1 | Dynamic data |
| Events | 2 | 1 | 1 | Calendar system |
| Insider | 1 | 0 | 1 | Multi-source |
| Legal/Terms | 4 | 4 | 0 | Pure static |
| TOTALS | ~178 | ~53 (30%) | ~125 (70%) | Profiles inflate manual % |

# 6. Integrations Analysis

| # | Integration | Type | Complexity | Client/Server | Active |
| --- | --- | --- | --- | --- | --- |
| 1 | Amazon CloudFront CDN | Infrastructure | Medium | Server | Active |
| 2 | Amazon SSO/SAML | Auth | High | Both | Active |
| 3 | Sana LMS | SAML Redirect | Medium | Server | Active |
| 4 | Qualtrics | Embed/Form | Low | Client | Active |
| 5 | YouTube | Embed | Low | Client | Active |
| 6 | GitHub | External Link | Low | Client | Active |
| 7 | Slack | External Link | Low | Client | Active |
| 8 | Stack Overflow | External Link | Low | Client | Active |
| 9 | Developer Forums | External | Medium | Client | Active |
| 10 | fls-na (Analytics) | Pixel | Medium | Client | Active |
| 11 | CloudFront Search | Custom API | High | Client | Active |
| 12 | Amazon.com Skill Store | External Link | Low | Client | Active |
| 13 | Twitch | External Link | Low | Client | Active |
| 14 | build.amazonalexadev.com | Asset CDN | Low | Server | Active |
| 15 | Amazon Science | External Link | Low | Client | Active |
| 16 | AWS | External Link | Low | Client | Active |
| 17 | Social Media (FB/X/LI) | External | Low | Client | Active |
| 18 | Blueprints.amazon.com | External | Low | Client | Active |
| 19 | alexa.design (shortener) | Redirect | Low | Server | Active |
| 20 | Amazon Business | External Link | Low | Client | Active |

# 7. Forms Analysis

| Category | Count | Complexity | Backend |
| --- | --- | --- | --- |
| Newsletter ('Voice Mail') | 5-6 | Simple | Qualtrics |
| Feedback Survey | 2-3 | Simple | Qualtrics |
| Developer Registration | 1 | Complex | Amazon SSO |
| Alexa Fund Pitch | 1 | Medium | CRM |
| Agency Training App | 1 | Medium | Application system |
| Contact Us | 1 | Medium | Support ticketing |
| LMS Enrollment (external) | 9 | N/A | Sana LMS (SAML) |
| TOTAL | ~20 |  |  |

# 8. Offers & Personalization

No Adobe Target, Optimizely, or third-party personalization engine detected.

| Category | Instances | Complexity | Backend |
| --- | --- | --- | --- |
| Auth state (sign-in/out) | All pages | Medium | Amazon SSO session |
| Locale-based (11 langs) | All pages | Medium | URL path routing |
| New feature banners | 2-3 | Low | Static |
| Product deprecation notice | 1 | Low | Static |

# 9. Complex Use Cases

| # | Use Case | Instances | Why Complex |
| --- | --- | --- | --- |
| 1 | SAML LMS Integration | 9 courses | Federated auth proxy, session handshake |
| 2 | Champions Database | 68 pages | External DB, geographic tabs, profiles |
| 3 | Developer Console SSO | All pages | Amazon OpenID/SAML federation |
| 4 | Site Search (CloudFront) | All pages | Pre-built index, client query, replacement needed |
| 5 | Multi-language (11 locales) | All pages | Full i18n framework needed |
| 6 | Blog Content System | 5+ pages | CMS listings, categories, pagination |
| 7 | Portfolio Grid | 1 page | Possibly DB-driven, news feed |
| 8 | Agency Directory + Filter | 1 page | Region filter, possibly API-driven |
| 9 | Insider Content Hub | 1 page | Multi-source aggregation |
| 10 | Office Hours Schedule | 1 page | Events calendar integration |
| 11 | Feature Changelog | 1 page | Dynamic release data + locale matrix |

# 10. Outlier Scenarios

| # | Scenario | Complexity | EDS Approach | Effort (days) |
| --- | --- | --- | --- | --- |
| 1 | SAML/SSO Auth Proxy | Very High | Edge worker redirect + keep external | 12-15 |
| 2 | Site-Wide Search | High | Algolia/Coveo integration | 8-12 |
| 3 | Champions Profile System (67) | Medium | Spreadsheet-sourced or edge worker + DB | 10-15 |
| 4 | Blog Content Platform | High | AEM doc-based authoring or API listing | 12-16 |
| 5 | 11-Language Localization | High | AEM multi-site, phased rollout | 15-20 |
| 6 | Insider Content Aggregation | Medium | Edge worker for API aggregation | 6-8 |
| 7 | Video Case Studies (10+) | Low-Medium | Standard embed + card block | 3-5 |
|  | TOTAL OUTLIER EFFORT |  |  | 66-91 |

# 11. Migration Estimates

## Effort Breakdown

| Work Stream | Items | Days | Notes |
| --- | --- | --- | --- |
| Design System & Tokens | 40 components | 20 | CSS custom properties, responsive grid |
| Template Development | 18 templates | 35 | EDS page templates |
| Standard Blocks | 28 (Low-Med) | 22 | Cards, heroes, columns, nav, footer |
| Complex Blocks | 12 (High) | 30 | Mega-nav, search, carousel, tabs |
| Integrations | 20 services | 30 | Search, auth, LMS, analytics |
| Content - Automated | 53 pages | 8 | Static marketing/legal |
| Content - Manual | 58 pages | 25 | Dynamic, blog, directories |
| Champions Profiles | 67 profiles | 8 | Spreadsheet bulk creation |
| Blog System | 4 categories | 12 | AEM doc-based blog |
| Localization | 11 languages | 15 | i18n structure (phased) |
| QA & Testing | All | 18 | Cross-browser, a11y |
| Performance | All | 5 | CWV optimization |
| UAT | All | 8 | Business validation |
| Documentation | - | 4 | Author guides |
| TOTAL |  | 260 |  |

## Phase Summary

| Phase | Person-Days | Weeks | Team |
| --- | --- | --- | --- |
| Phase 1: Design & Architecture | 55 | 4 | 3 |
| Phase 2: Core Block/Template Dev | 87 | 6 | 3 |
| Phase 3: Integrations & Complex | 42 | 3 | 3 |
| Phase 4: Content Migration | 45 | 4 | 2 |
| Phase 5: QA, UAT & Launch | 31 | 3 | 2 |
| TOTAL | 260 person-days | ~20 weeks | 3 avg |

## Cost Estimate

| Resource | Rate/Day | Days | Cost |
| --- | --- | --- | --- |
| Solution Architect | $1,800 | 20 | $36,000 |
| Sr Frontend Dev (x2) | $1,500 | 130 | $195,000 |
| Integration Developer | $1,600 | 42 | $67,200 |
| Content Specialist | $1,000 | 45 | $45,000 |
| QA Engineer | $1,200 | 20 | $24,000 |
| Project Management | $1,400 | 20 wks | $28,000 |
| TOTAL |  |  | ~$395,200 |

## Risk Factors

| Risk | Impact | Probability | Mitigation |
| --- | --- | --- | --- |
| Amazon SSO complexity | +2 weeks | High | Redirect-only pattern |
| Search replacement | +1 week | Medium | Evaluate Algolia early |
| Blog content volume | +3 weeks | High | Scope to recent only |
| Localization (11 langs) | +4 weeks | High | Phase incrementally |
| Champion data extraction | +1 week | Medium | API access/scrape |

# 12. Recommendations

• Phase 1 Quick Win: Migrate 53 static pages (branding, legal, product marketing) to prove EDS value

• Search: Implement Algolia with EDS edge worker for developer portal search

• Auth: Redirect-only pattern for sign-in; don't replicate SSO in EDS

• Champions: Use AEM spreadsheet-based content for 67 profiles

• Blog: AEM document-based authoring (4 blog categories)

• LMS: Keep as external redirect (Sana SAML too complex to replicate)

• Localization: Start English-only, add JP/DE/FR in Phase 2

• Console apps: OUT OF SCOPE (web applications, not content)