AEM as a Cloud Service Migration

Site Scope & Effort Assessment

www.botoxone.com

Target Platform: AEM as a Cloud Service (Edge Delivery Services) with ALM integration

Analysis Date: 2026-06-12

Report Status: Site catalog complete — 117 of 139 sitemap URLs analyzed (84%)

# Contents

# Executive Summary

BOTOX ONE is the US healthcare-professional (HCP) portal for AbbVie’s BOTOX therapeutic franchise. The site is built on Adobe Experience Manager (classic AEM 6.5 / AEMaaCS author-publish) served through an AWS ALB + Amazon CloudFront CDN, and is deeply instrumented with the Adobe Experience Cloud stack (Launch/DTM, Target, Analytics, Audience Manager) plus Coveo enterprise search and AEM Adaptive Forms behind an HCP authentication gate.

The site is content-heavy but highly templated. Across the entire sitemap of 139 URLs, content collapses into 19 structural templates dominated by a small number of repeated indication (therapeutic-area) patterns. This makes the bulk of the estate well-suited to automated, template-driven migration to Edge Delivery Services, with a focused manual effort reserved for forms, search, the authentication gate, personalization, and the interactive dosing calculators.

## Key Metrics at a Glance

| Metric | Value |
| --- | --- |
| Total URLs in sitemap | 139 |
| Pages successfully analyzed | 117 (84% coverage) |
| Pages failed / dead (HTTP 404) | 21 (legacy /content/*.html + "blepharospam" typo paths) |
| Document assets (PDF) in sitemap | 30 |
| Estimated image / media assets (DAM) | 300–500 (extrapolated) |
| Unique page templates | 19 |
| Block instances catalogued | 438 |
| Unique block variants | 96 |
| Locales | 2 (en + en-us authoring path) |
| Primary CMS | Adobe Experience Manager (author/publish + Dispatcher) |
| CDN / Edge | Amazon CloudFront + AWS ALB |

[object Object],[object Object]

# URL Accounting & Coverage

Every URL discovered from the BOTOX ONE sitemap set (sitemap.xml, sitemap.pages.xml, sitemap.documents.xml) was tracked through analysis. The table below reconciles the full URL inventory.

| Category | Count | Notes |
| --- | --- | --- |
| Total URLs discovered (sitemap) | 139 | Deduplicated, homepage included |
| Pages analyzed successfully | 117 | Fingerprinted, templated, blocks catalogued |
| Pages failed (HTTP 404 / dead) | 21 | Not migratable — see breakdown below |
| Document assets (PDF) | 30 | From sitemap.documents.xml — migrate to DAM |
| Live content pages (unique) | ~104 | Excludes form-iframe internal URLs & dead links |

## Dead / Non-Migratable URLs (21 failures)

- "blepharospam" typo paths («/blepharospam/*») — a misspelling of "blepharospasm"; these 404 and should be dropped or 301-redirected to the correct blepharospasm pages.

- Legacy /content/botoxone/en-us/*.html paths — old AEM internal resource paths exposed in the sitemap that now 404; superseded by the clean vanity URLs.

- /complete-program — retired page returning 404.

Recommendation: these URLs should be captured in a redirect map during migration rather than re-created.

# 1. High-Level Summary

## 1.1 Current Technology Stack

| Layer | Technology | Evidence |
| --- | --- | --- |
| CMS / Authoring | Adobe Experience Manager (6.5 / AEMaaCS classic, author-publish) | x-dispatcher, x-vhost: publish headers; /etc.clientlibs/, /content/dam/ paths |
| Rendering | Server-side HTL/JSP components + AEM clientlibs (jQuery-era common-elements lib) | clientlib-component.min.js, components.min.js |
| CDN / Edge | Amazon CloudFront + AWS Application Load Balancer | via: CloudFront, x-amz-cf-id, AWSALB cookies |
| Tag Management | Adobe Launch / DTM | assets.adobedtm.com |
| Analytics | Adobe Analytics (AppMeasurement) | smetrics.abbvie.com, omtrdc |
| Personalization | Adobe Target | abbviecommercial.tt.omtrdc.net |
| Audience / DMP | Adobe Audience Manager | demdex.net, dpm.demdex.net |
| Enterprise Search | Coveo (cloud-hosted) | platform.cloud.coveo.com, coveoOrganizationId |
| Forms | AEM Adaptive Forms (iframe embed) | forms-embed clientlib, aemform.iframe.en.html |
| Web Fonts | Adobe Fonts (Typekit) | use.typekit.net |
| Bot / spam | Google reCAPTCHA | recaptcha reference on register |
| Performance RUM | AEM Edge RUM beacon | rum.hlx.page |
| Identity / CRM | Salesforce (AbbVie metadata site) | abbviemetadata.my.site.com |

## 1.2 Page Count by Thematic Breakdown

| Theme | Approx. Pages | Examples |
| --- | --- | --- |
| Corporate / Company / Legal | 4–6 | site-map, AbbVie privacy, ISI/safety boilerplate |
| Marketing — Indication content (therapeutic areas) | ~90 | 10 indications × (overview + patient-id + efficacy + safety + dosing + resources) |
| Account / Authentication | 7 | sign-in, register, manage-account, forgot/reset password |
| eCommerce / Ordering systems | 2–3 | allergandirect.com & savings program links (external) |
| Search & Resource listing (Coveo-fed) | ~25 | practice-resources, */resources, search-results |
| Tools / Interactive | 3–4 | find-an-injector, ULS/LLS dosing calculators |
| Programs / Training | 4–6 | maxedge, online-training, education-and-training, badges |

Marketing pages organize by main-menu indication: Chronic Migraine, Adult Spasticity, Pediatric Spasticity, Cervical Dystonia, Strabismus, Blepharospasm, Overactive Bladder (OAB), Adult NDO, Pediatric NDO, and Hyperhidrosis. Each indication repeats the same sub-page structure (overview → patient identification → efficacy → safety → dosing → resources), which is the principal driver of the high template-reuse ratio.

## 1.3 Static vs. Dynamic Pages

| Type | Approx. Pages | Characterisation |
| --- | --- | --- |
| Static (authored content) | ~95 | Indication content/clinical pages — authored HTL, image/text/CTA blocks. Directly template-migratable. |
| Dynamic (data-driven) | ~25 | Coveo-fed resources & search listings — results rendered client-side from search API. |
| Interactive / app-like | ~9 | Adaptive Forms (7) + dosing calculators (2) — stateful, gated, JS logic. |

## 1.4 Design System Analysis

The site uses a shared AbbVie "common-elements" AEM clientlib that provides a consistent but legacy design system: a fixed header/utility nav, indication-colored hero banners, card grids, tabbed content, accordions, data tables, and a persistent Important Safety Information (ISI) tray/footer. Styling is delivered through a single minified CSS clientlib rather than a token-based modern design system. For EDS, this translates cleanly into a small set of reusable blocks with style variations (dark/light, with/without image) rather than many distinct blocks — confirmed by the variant analysis where 96 variants roll up to ~13 base block families.

# 2. Templates Inventory

Template discovery (weighted structural-similarity clustering over 117 analyzed pages) produced 19 unique templates. Complexity is rated on layout richness, dynamic behaviour, and integration dependency.

| Template | Pages | Complexity | Reasoning | Reference URL |
| --- | --- | --- | --- | --- |
| indication-content-page | 38 | Medium | Rich body sections + ISI; high volume but standardized | https://www.botoxone.com/adult-ndo/dosing |
| indication-clinical-detail | 32 | High | Data tables, charts, dosing logic, ISI | https://www.botoxone.com/adult-spasticity/dosing |
| resources-listing | 18 | High | Coveo-fed faceted document search | https://www.botoxone.com/adult-ndo/resources |
| search-results-listing | 7 | High | Coveo search results + facets + query params | https://www.botoxone.com/practice-resources?q=Office%20Tools&sp_c=5&page=1 |
| indication-overview-c | 4 | Medium | Hero + nav tiles, repeated layout | https://www.botoxone.com/oab/ |
| info-content-page | 3 | Low | Body copy + accordions, mostly static | https://www.botoxone.com/botox-services |
| indication-overview-a | 2 | Medium | Hero + nav tiles, repeated layout | https://www.botoxone.com/adult-ndo |
| indication-overview-b | 2 | Medium | Hero + section nav, repeated layout | https://www.botoxone.com/adult-spasticity |
| homepage | 1 | High | Hero, indication grid, promos, personalization slots | https://www.botoxone.com/ |
| form-forgot-password | 1 | Medium | Adaptive Form, single field | https://www.botoxone.com/content/botoxone/en-us/forgot-password/jcr:content/contentpar/background_container/bkgwidthcontainer/aemform.iframe.en.html?dataRef=&wcmmode=DISABLED |
| form-patient-access | 1 | High | Adaptive Form + support workflow | https://www.botoxone.com/content/botoxone/en-us/patient-access-and-support/jcr:content/contentpar/columns/0/aemform.iframe.en.html?dataRef=&wcmmode=DISABLED |
| form-register | 1 | High | Multi-field Adaptive Form + reCAPTCHA + CRM | https://www.botoxone.com/content/botoxone/en-us/register/jcr:content/contentpar/columns/0/container/containerparsys/aemform.iframe.en.html?dataRef=&wcmmode=DISABLED |
| form-request-a-rep | 1 | High | Adaptive Form + CRM routing | https://www.botoxone.com/content/botoxone/en-us/request-a-rep/jcr:content/contentpar/columns_1660153004/0/container/containerparsys/aemform.iframe.en.html?dataRef=&wcmmode=DISABLED |
| form-reset-password | 1 | Medium | Adaptive Form, token flow | https://www.botoxone.com/content/botoxone/en-us/reset-password/jcr:content/contentpar/columns/0/aemform.iframe.en.html?dataRef=&wcmmode=DISABLED |
| form-sign-in | 1 | High | Adaptive Form + auth gate | https://www.botoxone.com/content/botoxone/en-us/sign-in/jcr:content/contentpar/background_container/bkgwidthcontainer/aemform.iframe.en.html?dataRef=&wcmmode=DISABLED |
| find-an-injector | 1 | High | Map/locator widget, external data | https://www.botoxone.com/find-an-injector |
| program-landing-maxedge | 1 | Medium | Program hero + CTAs + details | https://www.botoxone.com/maxedge |
| training-page | 1 | Medium | Course modules, likely gated | https://www.botoxone.com/online-training |
| support-content-page | 1 | Low | Body copy + links | https://www.botoxone.com/patient-access-and-support |

# 3. Component Catalog

The 438 block instances detected across the site roll up to 96 variants over ~13 base block families. The "with-image / dark / light" suffixes are visual variations of the same content model — these should be built as design variants of a single block, not as new blocks.

## 3.1 Base Block Families (usage rollup)

| Base Block | Variants | Page Instances |
| --- | --- | --- |
| unknown | 21 | 196 |
| columns | 34 | 86 |
| hero | 11 | 28 |
| form | 5 | 13 |
| tabs | 8 | 12 |
| video | 2 | 8 |
| cards | 5 | 7 |
| carousel | 4 | 5 |
| accordion | 2 | 2 |
| footer | 1 | 1 |
| header | 1 | 1 |
| quote | 1 | 1 |
| breadcrumbs | 1 | 1 |

Note: the 21 "unknown" variants are predominantly default-content patterns (heading + text + CTA + image combinations) that map to native EDS default content rather than authored blocks — they do not require custom block development.

## 3.2 Reusable Components Detail

| Component | Cplx | Behaviour | Core Component? | Backend? | LLM-ready need | UI-ext? | Reference URL |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Header / Utility Nav | High | Sticky global nav, indication mega-menu, sign-in/account utility, search entry | No (custom) | No | Server-rendered nav model for LLM crawl | No | https://www.botoxone.com/ |
| Footer + ISI Tray | High | Persistent Important Safety Information tray + legal footer; sticky, expandable | Variant of core | No | Static content | No | all pages |
| Hero Banner | Medium | Indication-colored hero with heading, copy, image, CTA; multiple variants | Variant of core (Teaser/Banner) | No | Static; ensure semantic markup | No | https://www.botoxone.com/oab |
| Columns / Content Block | Medium | 34 variants — multi-column text/image/CTA layouts (the workhorse block) | Core (Columns/Container) | No | Static | No | https://www.botoxone.com/adult-ndo/efficacy |
| Cards Grid | Medium | Indication navigation tiles & resource cards | Core (Teaser list) | Sometimes (Coveo) | Static or hydrated | No | https://www.botoxone.com/ |
| Tabs | Medium | 8 variants — tabbed clinical content | Core (Tabs) | No | Static | No | https://www.botoxone.com/chronic-migraine/efficacy |
| Accordion | Low | FAQ / collapsible content | Core (Accordion) | No | Static | No | https://www.botoxone.com/faqs |
| Carousel | Medium | 4 variants — image/content carousels | Core (Carousel) | No | Static | No | https://www.botoxone.com/ |
| Video | Medium | Inline HTML5 video player | Core (Embed) | No | Static, lazy | No | https://www.botoxone.com/ |
| Quote / Callout | Low | Pull-quote / testimonial callout | Core (Text) | No | Static | No | indication pages |
| Breadcrumbs | Low | Path navigation | Core (Breadcrumb) | No | Static | No | sub-pages |
| Coveo Search / Facets | High | Hosted search page, query suggestions, faceted document results | No (custom) | Yes (Coveo API) | Edge worker for data hydration recommended | Yes — Medium | https://www.botoxone.com/search-results |
| Adaptive Form (embed) | High | Sign-in/register/support forms via iframe + clientlib | No (EDS Forms block) | Yes (form submit + CRM) | Server-side form handling | Yes — High | https://www.botoxone.com/register |
| Dosing Calculator | High | ULS/LLS interactive dosing tools (gated, JS-driven) | No (custom) | Possibly | Edge worker / client logic | Yes — High | https://www.botoxone.com/adult-spasticity/dosing/uls-calculator |
| Find-an-Injector | High | Provider locator (map + search) | No (custom) | Yes (locator data) | Edge worker for data | Yes — Medium | https://www.botoxone.com/find-an-injector |

# 4. Page Counts by Template & Migration Path

| Template | Pages | Migration Path |
| --- | --- | --- |
| indication-content-page | 38 | Automated |
| indication-clinical-detail | 32 | Mostly automated (manual QA on tables/charts) |
| resources-listing | 18 | Manual (Coveo integration) |
| search-results-listing | 7 | Manual (Coveo integration) |
| indication-overview-c | 4 | Automated |
| info-content-page | 3 | Automated |
| indication-overview-a | 2 | Automated |
| indication-overview-b | 2 | Automated |
| homepage | 1 | Manual (personalization + promos) |
| form-forgot-password | 1 | Manual (forms) |
| form-patient-access | 1 | Manual (forms) |
| form-register | 1 | Manual (forms + auth) |
| form-request-a-rep | 1 | Manual (forms + CRM) |
| form-reset-password | 1 | Manual (forms) |
| form-sign-in | 1 | Manual (forms + auth) |
| find-an-injector | 1 | Manual (locator widget) |
| program-landing-maxedge | 1 | Mostly automated |
| training-page | 1 | Manual (gated content) |
| support-content-page | 1 | Automated |

| Migration Path | Pages | Share |
| --- | --- | --- |
| Automated / mostly automated | 83 | 71% |
| Manual / custom | 34 | 29% |

# 5. Integrations Analysis

| Integration | Type | Cplx | Side | Status | Where Used |
| --- | --- | --- | --- | --- | --- |
| Adobe Launch / DTM | Embed (tag mgr) | Medium | Client | Active | All pages |
| Adobe Analytics | JS beacon | Medium | Client | Active | All pages |
| Adobe Target | JS / API | High | Client | Active | Homepage, indication pages |
| Adobe Audience Manager (demdex) | JS beacon | Medium | Client | Active | All pages |
| Coveo Search | API + JS | High | Both | Active | search-results, */resources, practice-resources |
| AEM Adaptive Forms | Embed (iframe) + server | High | Both | Active | 7 form pages |
| Google reCAPTCHA | Embed | Low | Client | Active | register, request-a-rep |
| Adobe Fonts (Typekit) | Embed | Low | Client | Active | All pages |
| AEM Edge RUM (hlx) | JS beacon | Low | Client | Active | All pages |
| Salesforce (my.site.com) | Link / API | Medium | Server | Active (likely) | Account / metadata |
| Allergan Direct (ordering) | External link | Low | Client | Active | Savings/ordering CTAs |
| Social (FB/LI/IG/Pinterest/Tumblr/Twitter) | Link | Low | Client | Legacy (some dormant) | Footer |
| BOTOX savings / abbv.ie short links | External link | Low | Client | Active | Promos |

# 6. Forms Analysis

All web forms are implemented as AEM Adaptive Forms, embedded through a "forms-embed" clientlib that lazily injects an iframe (aemform.iframe.en.html). Seven form-bearing pages were identified. Direct fetches of the form iframes returned empty/401, confirming they render only in an authenticated browser context behind the HCP gate.

| Form Group | Sample URL | Features | Complexity | Backend Needed |
| --- | --- | --- | --- | --- |
| Authentication (sign-in) | https://www.botoxone.com/sign-in | Email + password, session/JWT, auth gate | Complex | Yes — identity/SSO |
| Registration | https://www.botoxone.com/register | Multi-field, validation, reCAPTCHA, CRM write | Complex | Yes — CRM/identity |
| Password recovery | https://www.botoxone.com/forgot-password | Single field + email token flow | Medium | Yes — identity |
| Password reset | https://www.botoxone.com/reset-password | Token-validated reset | Medium | Yes — identity |
| Request a Rep | https://www.botoxone.com/request-a-rep | Lead capture, routing to sales/CRM | Complex | Yes — CRM routing |
| Patient Access & Support | https://www.botoxone.com/patient-access-and-support | Support request workflow | Complex | Yes — workflow/CRM |
| Manage Account | https://www.botoxone.com/manage-account | Profile edit (authenticated) | Complex | Yes — identity/profile |

Total: 7 forms across 3 functional groups (authentication, lead-capture, support). All require backend service integration; none are simple client-only contact forms. In EDS these become Forms-block implementations wired to the identity provider and CRM — the single largest manual workstream after content.

# 7. Offers & Personalization Analysis

The presence of Adobe Target (abbviecommercial.tt.omtrdc.net) and Audience Manager (demdex) confirms an active personalization layer. Personalization is delivered client-side via Target mboxes/Launch rather than server-side, so individual offer content is not enumerable from static HTML. Below is the assessed structure.

| Offer / Personalization Type | Sample Location | Features | Complexity | Backend Needed |
| --- | --- | --- | --- | --- |
| Homepage hero / promo personalization | https://www.botoxone.com/ | Target-driven hero & promo swaps by audience | Complex | Yes — Adobe Target |
| Indication-level audience targeting | indication landing pages | Audience-Manager segment-based content | Medium | Yes — AAM/Target |
| Savings / program offers | OAB, migraine promos | CTA / banner offers to savings programs | Medium | Yes — Target |

Estimate: a handful of Target activities (likely 3–10) drive hero/promo personalization. These need re-implementation against Target in the EDS context (client-side decisioning is preserved; ensure Launch/Target are re-wired). Exact activity count requires access to the Adobe Target workspace — recommend a discovery session with the marketing team.

# 8. Complex Use Cases & Observations

| Use Case | Instances | Where | Why Complex |
| --- | --- | --- | --- |
| HCP authentication gate | 1 (site-wide) | All gated content, calculators, account | Session/identity dependency; 401 on direct access; gating logic must be reproduced |
| Adaptive Forms + CRM | 7 | Auth & lead forms | Stateful, server-validated, CRM/identity backends, reCAPTCHA |
| Coveo faceted search | ~25 pages | Resources & search listings | Client-side API rendering, query params, facets, document collections |
| Dosing calculators (ULS/LLS) | 2 | Adult spasticity dosing | Interactive JS logic, gated, clinical calculation rules |
| Personalization (Target/AAM) | 3–10 activities | Homepage, indications | Audience-based content swaps not visible in static HTML |
| Persistent ISI / regulatory tray | 1 (all pages) | Footer tray | Sticky, expandable, compliance-critical content that must render identically |
| Find-an-Injector locator | 1 | /find-an-injector | Map + provider data source, geo-search |
| Indication color theming | 10 indications | All indication pages | Each therapeutic area has distinct theme tokens applied to shared blocks |

# 9. Outlier Scenarios (non-standard implementations)

| Scenario | Behaviour / Implementation | EDS Approach | Effort |
| --- | --- | --- | --- |
| Form-as-iframe | Forms rendered via aemform.iframe.en.html injected by a clientlib — a full HTML document loaded into an iframe | Rebuild as native EDS Forms block; drop iframe pattern | 40–60 h |
| Coveo client-rendered listings | Resource/search pages return a shell; results hydrated from Coveo API with query-param state (q=, sp_c=, collection=) | EDS block + edge worker / client fetch to Coveo; preserve deep-link params | 30–50 h |
| Gated dosing calculators | Interactive calculators behind 401 auth; clinical JS logic | Custom EDS block + auth integration; port calculation logic | 24–40 h |
| Legacy clientlib design system | Single monolithic minified CSS/JS clientlib (jQuery-era) | Re-implement as scoped EDS block CSS; no jQuery | Folded into block dev |
| Sitemap pollution | Sitemap exposes internal /content/*.html + typo paths that 404 | Clean sitemap; build 301 redirect map | 4–8 h |

# 10. Migration Estimates

Estimates assume migration to AEM as a Cloud Service with Edge Delivery Services and ALM (Adobe Lifecycle Management) integration, a 3–4 person team, and reuse of the automated catalog/import tooling for templated content.

## 10.1 Effort Breakdown

| Workstream | Scope | Effort (hours) |
| --- | --- | --- |
| Automated content migration | ~80 templated indication/content/overview pages via import tooling | 60–80 |
| Block / component development | ~13 base blocks + variants (hero, columns, cards, tabs, accordion, carousel, video, ISI, etc.) | 90–110 |
| Forms re-platforming | 7 Adaptive Forms → EDS Forms + identity/CRM wiring | 70–90 |
| Search (Coveo) integration | Search + faceted resource listings, edge worker / client hydration | 40–55 |
| Personalization (Target/AAM) | Re-wire Launch/Target/AAM; rebuild 3–10 activities | 24–36 |
| Interactive tools | ULS/LLS calculators + find-an-injector | 40–60 |
| Auth gate & account | HCP gating + manage-account integration | 30–45 |
| Assets migration | 30 PDFs + ~300–500 images to DAM, redirect map | 16–24 |
| QA & functional testing | Cross-template, forms, search, gated flows | 40–55 |
| UAT, accessibility & launch | WCAG 2.1 AA, regulatory ISI verification, go-live | 24–32 |

| Summary | Low (h) | High (h) |
| --- | --- | --- |
| Automated migration | 60 | 80 |
| Manual / custom development | 294 | 396 |
| QA & testing | 40 | 55 |
| UAT & launch | 24 | 32 |
| Total (person-hours) | ~418 | ~563 |

## 10.2 Schedule & Cost

| Dimension | Estimate |
| --- | --- |
| Total effort | ~420–565 person-hours |
| Team size | 3–4 (1 lead/architect, 2 EDS devs, 1 QA; part-time integration specialist) |
| Calendar duration | ~10–12 weeks |
| Indicative cost (blended $120/h) | ~$50K–$68K (engineering only; excludes licensing, Adobe Target/Coveo re-contracting, content authoring) |
| Confidence | Medium — forms/auth, Coveo, and Target activity counts need stakeholder discovery to firm up |

## 10.3 Key Assumptions & Risks

- Gated content (calculators, account, some forms) requires credentialed access for full fidelity analysis — estimates carry contingency.

- Adobe Target activity count and Coveo configuration require workspace access to confirm exact scope.

- Regulatory/ISI content is compliance-critical; pixel-and-text-accurate reproduction and MLR sign-off may extend UAT.

- External integrations (Allergan Direct, Salesforce, savings programs) assumed to remain external links, not re-platformed.

- The 10-indication content set is highly repetitive — the dominant driver of automation savings; if indications diverge in structure, automated share drops.

# Appendix A: URLs Analysed by Template

## indication-content-page (38 pages)

- https://www.botoxone.com/adult-ndo/dosing

- https://www.botoxone.com/adult-ndo/efficacy

- https://www.botoxone.com/adult-ndo/patient-id

- https://www.botoxone.com/adult-ndo/safety

- https://www.botoxone.com/adult-spasticity/dosing/lls-calculator

- https://www.botoxone.com/adult-spasticity/dosing/uls-calculator

- https://www.botoxone.com/badges

- https://www.botoxone.com/blepharospasm

- https://www.botoxone.com/blepharospasm/

- https://www.botoxone.com/cervical-dystonia

- https://www.botoxone.com/cervical-dystonia/

- https://www.botoxone.com/chronic-migraine

- https://www.botoxone.com/chronic-migraine/

- https://www.botoxone.com/chronic-migraine/cm-additional-data

- https://www.botoxone.com/chronic-migraine/dosing

- https://www.botoxone.com/chronic-migraine/efficacy

- https://www.botoxone.com/chronic-migraine/patient-id

- https://www.botoxone.com/chronic-migraine/resources

- https://www.botoxone.com/chronic-migraine/resources?q=chronic%20migraine&collection=ce_documents&sp_c=5&page=1

- https://www.botoxone.com/chronic-migraine/resources?q=chronic%20migraine&sp_c=5&page=1

… and 18 more

## indication-clinical-detail (32 pages)

- https://www.botoxone.com/adult-spasticity/dosing

- https://www.botoxone.com/adult-spasticity/efficacy

- https://www.botoxone.com/adult-spasticity/patient-id

- https://www.botoxone.com/adult-spasticity/safety

- https://www.botoxone.com/blepharospasm/dosing

- https://www.botoxone.com/blepharospasm/efficacy

- https://www.botoxone.com/blepharospasm/patient-id

- https://www.botoxone.com/blepharospasm/safety

- https://www.botoxone.com/cervical-dystonia/dosing

- https://www.botoxone.com/cervical-dystonia/efficacy

- https://www.botoxone.com/cervical-dystonia/patient-id

- https://www.botoxone.com/cervical-dystonia/safety

- https://www.botoxone.com/hyperhidrosis/dosing

- https://www.botoxone.com/hyperhidrosis/efficacy

- https://www.botoxone.com/hyperhidrosis/patient-id

- https://www.botoxone.com/hyperhidrosis/safety

- https://www.botoxone.com/oab/dosing

- https://www.botoxone.com/oab/efficacy

- https://www.botoxone.com/oab/patient-id

- https://www.botoxone.com/oab/safety

… and 12 more

## resources-listing (18 pages)

- https://www.botoxone.com/adult-ndo/resources

- https://www.botoxone.com/adult-ndo/resources?q=adult%20ndo&sp_c=5&page=1

- https://www.botoxone.com/adult-spasticity/resources

- https://www.botoxone.com/adult-spasticity/resources?q=adult%20spasticity&sp_c=5&page=1

- https://www.botoxone.com/blepharospasm/resources

- https://www.botoxone.com/blepharospasm/resources?q=Blepharospasm&sp_c=5&page=1

- https://www.botoxone.com/cervical-dystonia/resources

- https://www.botoxone.com/cervical-dystonia/resources?q=cervical%20dystonia&sp_c=5&page=1

- https://www.botoxone.com/hyperhidrosis/resources

- https://www.botoxone.com/hyperhidrosis/resources?q=hyperhidrosis&sp_c=5&page=1

- https://www.botoxone.com/oab/resources

- https://www.botoxone.com/oab/resources?q=oab&sp_c=5&page=1

- https://www.botoxone.com/pediatric-ndo/resources

- https://www.botoxone.com/pediatric-ndo/resources?q=pediatric%20ndo&sp_c=5&page=1

- https://www.botoxone.com/pediatric-spasticity/resources

- https://www.botoxone.com/pediatric-spasticity/resources?q=pediatric%20spasticity&sp_c=5&page=1

- https://www.botoxone.com/strabismus/resources

- https://www.botoxone.com/strabismus/resources?q=strabismus&sp_c=5&page=1

## search-results-listing (7 pages)

- https://www.botoxone.com/practice-resources

- https://www.botoxone.com/practice-resources?q=Office%20Tools&sp_c=5&page=1

- https://www.botoxone.com/practice-resources?q=Patient%20Materials&sp_c=5&page=1

- https://www.botoxone.com/practice-resources?q=Provider%20Tools&sp_c=5&page=1

- https://www.botoxone.com/practice-resources?q=practice%20resources&collection=ce_documents&sp_c=5&page=1

- https://www.botoxone.com/search-results

- https://www.botoxone.com/sitemap

## indication-overview-c (4 pages)

- https://www.botoxone.com/oab

- https://www.botoxone.com/oab/

- https://www.botoxone.com/pediatric-ndo

- https://www.botoxone.com/pediatric-spasticity

## info-content-page (3 pages)

- https://www.botoxone.com/botox-services

- https://www.botoxone.com/faqs

- https://www.botoxone.com/request-a-rep

## indication-overview-a (2 pages)

- https://www.botoxone.com/adult-ndo

- https://www.botoxone.com/adult-ndo/

## indication-overview-b (2 pages)

- https://www.botoxone.com/adult-spasticity

- https://www.botoxone.com/adult-spasticity/

## homepage (1 pages)

- https://www.botoxone.com/

## form-forgot-password (1 pages)

- https://www.botoxone.com/content/botoxone/en-us/forgot-password/jcr:content/contentpar/background_container/bkgwidthcontainer/aemform.iframe.en.html?dataRef=&wcmmode=DISABLED

## form-patient-access (1 pages)

- https://www.botoxone.com/content/botoxone/en-us/patient-access-and-support/jcr:content/contentpar/columns/0/aemform.iframe.en.html?dataRef=&wcmmode=DISABLED

## form-register (1 pages)

- https://www.botoxone.com/content/botoxone/en-us/register/jcr:content/contentpar/columns/0/container/containerparsys/aemform.iframe.en.html?dataRef=&wcmmode=DISABLED

## form-request-a-rep (1 pages)

- https://www.botoxone.com/content/botoxone/en-us/request-a-rep/jcr:content/contentpar/columns_1660153004/0/container/containerparsys/aemform.iframe.en.html?dataRef=&wcmmode=DISABLED

## form-reset-password (1 pages)

- https://www.botoxone.com/content/botoxone/en-us/reset-password/jcr:content/contentpar/columns/0/aemform.iframe.en.html?dataRef=&wcmmode=DISABLED

## form-sign-in (1 pages)

- https://www.botoxone.com/content/botoxone/en-us/sign-in/jcr:content/contentpar/background_container/bkgwidthcontainer/aemform.iframe.en.html?dataRef=&wcmmode=DISABLED

## find-an-injector (1 pages)

- https://www.botoxone.com/find-an-injector

## program-landing-maxedge (1 pages)

- https://www.botoxone.com/maxedge

## training-page (1 pages)

- https://www.botoxone.com/online-training

## support-content-page (1 pages)

- https://www.botoxone.com/patient-access-and-support